**INCEPTION PHASE – ITERATION 1**

|  |  |  |  |
| --- | --- | --- | --- |
| **Inception phase: Iteration 1** | | | |
| **Task to Complete** | **Planned Schedule** | **Actual Work Time** | **Completed** |
| Use Case Diagram | 7 days | 1 day | Complete |
| Activity Diagram | 7 days | 3 days | Complete |
| Meeting Minutes 1 | 1 day | 1 day | Complete |
| **Report on Defects and Countermeasures** | | | |
| **Defects** | | **Countermeasures** | |
| -- | | -- | |

**ELABORATION PHASE – ITERATION 1**

|  |  |  |  |
| --- | --- | --- | --- |
| **Elaboration phase: Iteration 1** | | | |
| **Task to Complete** | **Planned Schedule** | **Actual Work Time** | **Completed** |
| Activity Diagram Iteration 2 | 7 days | 3 days | Complete |
| Meeting Minutes 2 | 1 day | 1 day | Complete |
| **Report on Defects and Countermeasures** | | | |
| **Defects** | | **Countermeasures** | |
| -- | | -- | |

**ELABORATION PHASE – ITERATION 2**

|  |  |  |  |
| --- | --- | --- | --- |
| **Elaboration phase: Iteration 2** | | | |
| **Task to Complete** | **Planned Schedule** | **Actual Work Time** | **Completed** |
| Using version control | 1 day | 1 day | Complete |
| Meeting Minutes 3 | 1 day | 1 day | Complete |
| **Report on Defects and Countermeasures** | | | |
| **Defects** | | **Countermeasures** | |
| -- | | -- | |